# GWO SEVO VoiceCast

Production stability and audio playback reminders

Deferred until the move to production  |  23 October 2026

These reminders record remaining implementation and acceptance work. They do not confirm production readiness. The URL-mode status check and execution-versus-playback report summary are separate application cleanups to deploy and validate.

## 1 HTTP audio playback

Current status: PBX traces report playback completion after the cache-permission fix. Audible full playback still needs confirmation.

To complete: Answer one controlled call, confirm the full approved recording is audible, and match it with the application playback-completion event.

## 2 Test Audio Call

Current status: A restricted CLI test exists for extension 208 and audio ID 1.

To complete: Add an authorized UI action to test a selected approved recording. Restrict destinations and retain actor, recording and outcome evidence.

## 3 Media preflight

Current status: Approval, local file, checksum and URL configuration are checked.

To complete: Verify from the PBX side: HTTP retrieval, correct WAV response, matching checksum, media-cache access and playback/codec support. Application-side URL validation alone is insufficient.

## 4 Media health indicator

Current status: Gateway and infrastructure health already exist.

To complete: Show audio-delivery health separately, including last check time, result, failure reason and stale or unknown state.

# Remaining checks and acceptance

## 5 Failure reporting

Current status: Reports show authorization_failed and playback_failed outcomes.

To complete: Explain AMI permission rejection, HTTP errors, unwritable PBX cache, missing files and invalid audio. Never expose call-specific media tokens or credentials.

## 6 Dispatch protection

Current status: Existing checks block several invalid states.

To complete: Connect mandatory media-preflight results to admission so failed or stale checks block new calls. Preserve DND, audio approval, capacity and emergency-stop checks.

## 7 Production diagnostics

Current status: Calling and Asterisk playback have worked in the supplied traces, but warnings remain.

To complete: Resolve the CDR adaptive ODBC insert failure; review redundant AstDB authorization-key cleanup warnings; verify deployment permissions and AMI capabilities. Retain evidence that fixes do not interrupt ordinary PBX traffic.

## Acceptance evidence to retain

One selected recipient confirms full audible playback; correlated answer, playback-start and playback-completion events appear in the application.

HTTP, checksum and cache failures produce actionable diagnostics. Mandatory failed or stale media checks block new dialing once preflight integration is implemented.

Health screens distinguish gateway connectivity, application media checks and verified PBX playback. CDR recovery and deployment permissions are documented.

## Operating notes

Use approved audio, the configured connection and existing DND controls. Completed is an execution state; inspect recipient playback results. A URL-mode status success is not a completed PBX playback test. This reminder does not authorize automatic production calls or PBX changes.